## Slide 1: Agile Presentation
By: Carisma Carter
CS-250
Professor Farley
June 18, 2023

## Slide 2: Scrum-Agile Team
Product Owner - Responsible for defining and prioritizing the product backlog, communicating the product vision to the team, and ensuring that the development efforts align with business objectives. The Product Owner acts as the link between stakeholders and the development team, gathering requirements, and making decisions about the product.
Scrum Master - Responsible for ensuring that the Scrum framework is understood and followed by the team. Scum Master acts as a facilitator, removing any problems that hinder the team's progress. The Scrum Master provides a collaborative and self-organizing team environment, promotes continuous improvement, and facilitates numerous Scrum events.
Developer Team - The Development Team consists of professionals responsible for delivering a potentially shippable product at the end of each sprint. They collaborate on the technical testing, development, design, and delivery of the product. The Development Team is self-organizing and collectively accountable for the quality and timely completion of the work.
Testers - Plays a role in ensuring the quality and reliability of the product being developed. Testers participate in sprint planning meetings to understand the user stories and technical requirements. Testers also participate in the continuous improvement of the team's testing practices. They provide feedback on process improvements.

## Slide 3: Phases of the SDLC
Requirement gathering - This phase involves the product team working closely with stakeholders to prioritize and analyze requirements. The importance of this phase consists of establishing a clear understanding of customer needs and setting the direction for development efforts.
Sprint planning – This is a collaborative event where the team selects a set of user stories from the product backlog to work on during a specific time frame called a sprint. The importance of this phase is to define a clear sprint goal, determine the scope of work, and create a mutual understanding of what will be delivered.
Development and testing – The development team works on implementing the user stories selected for the sprint in this phase. Developers write code and collaborate with testers. The importance of this phase is to deliver working increments of the product at the end of each sprint.
Sprint review - At the end of each sprint, the team holds a sprint review meeting with stakeholders to show the completed work in this phase. The importance of this phase is to provide collaboration, receive feedback, and make any necessary changes to the product backlog or future work based on stakeholders’ feedback.
Sprint Retrospective – After the sprint review, the team conducts a retrospective meeting to reflect on the previous sprint's processes and interactions. The importance of this phase is to promote continuous learning, adaptability and identify areas of improvement.

## Slide 4: Agile vs Waterfall
Using the waterfall approach in the SNHU Travel agency project, I would still have the same results, but it would have taken a long time with this method instead of the agile method. For example, when SNHU Travel decided to change the Top 5 destinations to the Top 5 Wellness/Detox destinations the waterfall approach would have been more time-consuming. The SNHU travel agency would have to submit a formal change request specifying the modification from “Top 5 Destinations" to “Top 5 Wellness Destinations.“ After the change request, the new project plan would then be presented to the project stakeholders for approval. This approval process could involve various levels of management and may require additional documentation and justifications which takes additional time. Finally, If the change request is approved, the requirements documentation would be updated to reflect the new objective of showcasing the Top 5 Wellness Destinations. In contrast, the agile approach allows for more flexibility and adaptability. The change from “Top 5 Destinations" to “Top 5 Wellness Destinations" could be addressed quickly through collaboration between the product owner, development team, and stakeholders.

## Slide 5: Important Factors
One major factor I would consider when choosing a waterfall approach or an agile approach would be the project timeline. How quickly can my team get the product out on the market? In Agile approach, it allows for shorter development cycles and quicker delivery of usable additions, making it suitable for projects with time constraints or those requiring frequent releases. In a waterfall approach, the project timeline is typically determined upfront, and any changes or delays may require significant adjustments to the plan.
Another factor to consider would be the project size. The size and difficulty of the project play a role in selecting the appropriate approach. The waterfall is generally suited for larger projects with a well-defined scope, where extensive planning and documentation are necessary. Agile is better suited for projects that can be broken down into smaller increments, allowing for iterative development and continuous feedback.

## Slide 6: References
Atlassian. (n.d.). Agile Scrum roles. Atlassian. https://www.atlassian.com/agile/scrum/roles
Hamilton, T. (2023, May 13). Agile vs waterfall – difference between methodologies. Guru99. https://www.guru99.com/waterfall-vs-agile.html
monday.com, A. of us at. (2023, March 7). A complete guide to the waterfall methodology in 2023. monday.com Blog. https://monday.com/blog/project-management/waterfall- methodology/
What is the agile SDLC and how does it work?. Synopsys. (n.d.). https://www.synopsys.com/glossary/what-is-agile- sdlc.html#:~:text=Agile%20SDLC%20methodology%20is%20based,last%20two%20to %20four%20weeks.